ProcessGenius AI — Pilot Experimentation Plan

Axiom Solutions | Compliance Documentation Automation | 4-Month Pilot — 3 Enterprise Finance Clients | Owner: Product Management (Compliance/HCM)

Objective

Validate whether ProcessGenius AI can materially reduce compliance documentation effort and improve accuracy for regulated enterprise clients — with zero tolerance for regulatory misinterpretation — before scaling beyond the pilot.

Key Assumptions to Validate

•  AI can generate first-draft compliance documentation from fragmented/high-level inputs that meets professional accuracy standards, subject to SME review.

•  AI-assisted drafting reduces BA time-on-task by a meaningful margin without shifting effort into rework or SME correction cycles.

•  AI can detect and flag regulatory changes with very high recall, since a missed change is a compliance exposure, not just an inconvenience.

•  BAs and client compliance officers will adopt and trust AI-generated output when paired with mandatory human sign-off — not as a replacement for it.

•  Efficiency and accuracy gains are large enough to move client-facing KPIs (audit prep time) and support a paid 'AI compliance maintenance' retainer.

Experiment Design

| Experiment | Hypothesis | Design / Method | Window |
| --- | --- | --- | --- |
| Time-to-Document | AI assistance cuts BA drafting/ update time by ≥40% without added rework. | Time-tracked comparison of AI-assisted vs. historical baseline for equivalent document types. | Wks 1–3 |
| Regulatory Change Detection | AI flags regulatory changes with ≥95% recall — misses carry compliance risk. | Shadow-mode: AI monitors live regulatory feed in parallel with existing manual process; compare recall/precision. | Wks 5–12 |
| Adoption & Trust | BAs and client compliance officers will trust AI output when paired with mandatory human sign-off. | Usage telemetry (override/edit-distance rate) + structured interviews with BAs and client compliance leads. | Wks 5–16 |
| Business Impact (Controlled) | Gains in speed/accuracy translate to lower audit prep time and higher willingness-to-pay. | Pre/post comparison of pilot clients vs. matched non-pilot clients (control group) on core KPIs. | Wk 16 |

Measurement Strategy — Success Metrics

| Metric | Baseline | Pilot Target | Measurement Method |
| --- | --- | --- | --- |
| Compliance Audit Prep Time | +30% (reported increase) | -25% vs. current baseline | Client-reported hours; time- tracking tool |
| Process Documentation Accuracy Score | 7 / 10 | ≥ 8.5 / 10 | SME + client audit scoring rubric |
| BA Time Spent Drafting/Re-writing | ~70% of BA capacity | ≤ 40% of BA capacity | Sprint/time-tracking logs |
| Regulatory Change Detection Recall / Precision | N/A (manual, ad hoc) | ≥95% recall / ≥85% precision | Shadow-mode comparison log |
| AI Draft Major-Edit (Override) Rate | N/A | < 30% of drafts need major edits | Track-changes diff analysis |
| Client Trust / Paid Retainer Intent | N/A | ≥8/10 NPS; 2 of 3 clients opt in | Post-pilot client survey |

Guardrails (Non-Negotiable)

•  No direct-to-client automation: every AI output passes mandatory SME/compliance-officer review before delivery during the pilot.

•  Confidence-based escalation: low-confidence outputs auto-route to senior BA review rather than being surfaced as final.

•  Full audit trail: every AI-generated clause is traceable to its source regulation and human approver, for defensibility in an actual audit.

•  Kill-switch: any confirmed instance of AI regulatory misinterpretation reaching a client pauses the pilot immediately pending root-cause review.

Go/No-Go Decision (End of Month 4): Scale only if accuracy and recall guardrail metrics are met AND ≥2 of 3 pilot clients express willingness to pay for ongoing AI-powered compliance maintenance.